# Project Plan

About Project: An E-commerce website making (using Core PHP/ajax/Jquery)

Project Name: Asbab Furniture

|  |  |
| --- | --- |
| Week task | Features |
| 1  done | 1.Admin login/logout  2.Categories, Product: add/update/delete/Activate/deactivate/image violation error  3.Register user Listing  4.Contact us form Leads listing |
| 2  done | 1.front Theme integration  2.top navigation setup  3.categories page up Setup  4.Product Details page setup  5.Contact us Form Data capture  6.login /register page  7.Add to Cart (add/update/remove) |
| 3  done | 1.complete checkout process  2.COD process  3.User order page  4.user order details |
| 4  done | 1.Admin panel Order  2.Admin order status Updating  3.payment gateway integration (\*\*trying)  4.product sort by price and other  5.front end search option |
| 5 | \*Bestseller in admin panel (for our front theme)  \*Bestseller in front end (for our front theme)  \*Meta tags for SEO  1.Add products to Wishlist  2.remove products in Wishlist  3.restrict Wishlist from anonymous users |
| 6 | 1.Email id OTP verification  2.mobile opt verification (\*\*trying)  3.forgot password  4. change password  5.Update Profile |
| 7 | 1.Subcategories option in admin and front  2.create a pdf invoice  3.product quantity management in admin  4.pending status in admin  5.Out of stock in the front section |
| 8 | 1.Connect shipping API s (\*\*trying)  Generate token from eCommerce  Cancel API testing  2.place shipping order from admin  Fetch shipping order return data  Cancel shipping order from admin  3.coupon code customization (apply at checkout/coupon code minimum value)  4.Customize invoice Emailer at the time of order place |
| Extra | 1.converting single vendor e-commerce to the multi-vendor marketplace  2.SQL Injection  3.Cross-site Scripting (XSS)  4.Social Media Share option  5.Debugging, reviewing, and Fixing all the previous bugs  6.SMS gateway  7.implement buy now button  8.Display recent viewed front end  9.product multiple images add update and delete  10.implemented product image zoom feature  11. admin front dynamic banner section |