# Project Plan

About Project: An Ecommerce website making (using Core PHP/ajax/Jquery)

Project Name: Asbab Furniture

|  |  |
| --- | --- |
| Week task | Features |
| 1  done | 1.Admin login/logout  2.Categories, Product: add/update/delete/Activate/deactivate/image violation error  3.Register user Listing  4.Contact us form Leads listing |
| 2  done | 1.front Theme integration  2.top navigation setup  3.categories page up Setup  4.Product Details page setup  5.Contact us Form Data capture  6.login /register page  7.Add to Cart (add/update/remove) |
| 3  done | 1.complete checkout process  2.COD process  3.User order page  4.user order details |
| 4 | 1.Admin panel Order  2.Admin order status Updating  3.payment gateway integration (\*\*trying)  4.product sort by price and other  5.front end search option |
| 5 | \*Best seller in admin panel (for our front theme)  \*Best seller in front end (for our front theme)  \*Meta tags for SEO  1.Add products in Wishlist  2.remove products in Wishlist  3.restrict Wishlist from anonymous users |
| 6 | 1.Email id OTP verification  2.mobile opt verification (\*\*trying)  3.forgot password  4. change password  5.Update Profile |
| 7 | 1.Sub categories option in admin and front  2.create pdf invoice  3.product quantity manage in admin  4.pending status in admin  5.Out of stock in front section |
| 8 | 1.Connect shipping API s (\*\*trying)  Generate token from ecommerce  Cancel API testing  2.place shipping order from admin  Fetch shipping order return data  Cancel shipping order from admin  3.cupon code customization (apply at checkout/coupon code minimum value)  4.Customize invoice Emailer at the time of order place |
| Extra | 1.converting single vendor ecommerce to multivendor market place  2.SQL Injection  3.Cross site Scripting (XSS)  4.Social Media Share option  5.Debugging, reviewing and Fixing all the previous bugs |